TORNADO SHELTER ALERT APP

Architecture Decision Document

Direct API vs. Supabase Backend

Team Meeting Discussion Document

February 2026

STATUS: API Tests Passed ✓

# Executive Summary

This document presents two architecture options for integrating weather data APIs into our Tornado Shelter Alert App. Both approaches have been prototyped and tested successfully. The team needs to decide which approach best fits our project goals before proceeding with full implementation.

## Test Results Summary

All API integrations have been tested and verified working:

| API Service | Status | Auth Required | Cost |
| --- | --- | --- | --- |
| NWS Weather Alerts | ✓ Passed | No (User-Agent only) | Free |
| SPC Storm Reports | ✓ Passed | No | Free |
| FEMA Open Shelters | ✓ Passed | No | Free |
| OpenWeather API | ✓ Configured | API Key | Free tier available |

## Key Decision Required

The team must choose between:

• Option A: Direct API Calls — Simple, no backend infrastructure needed

• Option B: Supabase Backend — More robust, enables data persistence and history

This document provides the information needed to make this decision.

# Option A: Direct API Calls

In this approach, the React Native app calls external APIs directly without an intermediary backend server.

## How It Works

• App fetches data directly from NWS, SPC, FEMA APIs

• Data is cached temporarily in app memory

• Shelter locations are bundled with the app (static JSON file)

• OpenWeather API called directly with API key stored securely

## Architecture Diagram

[React Native App] → [NWS API] (alerts)

[React Native App] → [SPC API] (storm reports)

[React Native App] → [FEMA API] (open shelters)

[React Native App] → [OpenWeather API] (weather data)

[React Native App] → [Bundled JSON] (static shelter list)

## Files Provided

| File | Purpose |
| --- | --- |
| weatherDataService.js | Unified service for all API calls |
| weatherDataServiceExamples.js | Usage examples for React Native |
| test-weather-apis.js | Node.js test script (verified working) |

## Pros

• Simpler architecture — no backend to maintain

• Faster to implement — code is ready to integrate

• Lower cost — no database hosting fees

• Works offline for cached data and bundled shelters

• Fewer points of failure — direct API connections

## Cons

• No historical data storage — alerts/reports not saved

• Shelter updates require app update (bundled JSON)

• API key exposed in app (can be mitigated but not eliminated)

• No usage analytics or logging

• Each user makes separate API calls (more total requests)

## Best For

MVP/hackathon projects, small user bases, or teams wanting to launch quickly without backend infrastructure.

# Option B: Supabase Backend

In this approach, Supabase provides a PostgreSQL database and handles some API proxying, while the app communicates primarily with Supabase.

## How It Works

• Shelter data stored in Supabase database (easy to update)

• Weather alerts logged to database for historical tracking

• Storm reports logged for pattern analysis

• Real-time APIs (NWS, FEMA) still called directly but results logged

• App configuration stored in database

## Architecture Diagram

[React Native App] → [Supabase DB] (shelters, config, history)

[React Native App] → [NWS API] → log to Supabase (alerts)

[React Native App] → [SPC API] → log to Supabase (reports)

[React Native App] → [FEMA API] (real-time, not stored)

[React Native App] → [OpenWeather API] (weather data)

## Files Provided

| File | Purpose |
| --- | --- |
| supabase_schema.sql | Database tables, functions, security policies |
| supabaseWeatherService.js | Unified service with Supabase integration |
| supabaseWeatherServiceExamples.js | Usage examples for React Native |

## Database Tables

| Table | Purpose | Data Type |
| --- | --- | --- |
| shelters | Oklahoma shelter locations | Persistent |
| weather_alerts_history | Logged NWS alerts | Historical |
| storm_reports_history | Logged SPC reports | Historical |
| app_config | App settings | Configuration |

## Pros

• Shelter data easily updated without app release

• Historical alert/report data for analysis

• Centralized logging and potential analytics

• Row Level Security protects data

• Scales well as user base grows

• Foundation for future features (user accounts, favorites)

## Cons

• Requires Supabase project setup and maintenance

• Additional dependency in the stack

• Monthly cost if exceeding free tier (likely minimal)

• Slightly more complex initial setup

• Requires team to learn Supabase basics

## Supabase Free Tier Limits

| Resource | Free Tier Limit | Expected Usage |
| --- | --- | --- |
| Database Size | 500 MB | < 10 MB (plenty) |
| API Requests | Unlimited | N/A |
| Auth Users | 50,000 MAU | Not using auth |
| Storage | 1 GB | Not using storage |

## Best For

Production apps, teams wanting data history, projects planning to scale, or those wanting an admin interface to update shelters.

# Side-by-Side Comparison

| Aspect | Direct API Calls | Supabase Backend |
| --- | --- | --- |
| Setup Time | ~1 hour (copy files, integrate) | ~2-3 hours (create project, run SQL, integrate) |
| Ongoing Maintenance | Minimal | Monitor Supabase dashboard |
| Shelter Updates | Requires app release | Update database anytime |
| Historical Data | Not available | Alerts and reports logged |
| Cost | Free (all APIs are free) | Free tier likely sufficient |
| Offline Support | Cached data + bundled shelters | Cached data + DB shelters |
| Complexity | Low | Medium |
| Scalability | Limited by API rate limits | Better (DB caching possible) |
| Team Learning | Minimal | Supabase basics needed |
| Future Features | Limited foundation | Strong foundation |

# Implementation Timeline

## Option A: Direct API (Faster)

| Phase | Tasks | Est. Time |
| --- | --- | --- |
| 1. Integration | Copy weatherDataService.js into React Native project | 30 min |
| 2. Update Imports | Update import paths, add to existing components | 1-2 hours |
| 3. UI Connection | Connect alerts/shelters to existing UI components | 2-3 hours |
| 4. Testing | Test on device, verify data displays correctly | 1-2 hours |
| Total |  | 5-8 hours |

## Option B: Supabase Backend (More Setup)

| Phase | Tasks | Est. Time |
| --- | --- | --- |
| 1. Supabase Setup | Create project, run SQL schema | 1 hour |
| 2. Add Shelters | Import shelter data to database | 1 hour |
| 3. Integration | Copy supabaseWeatherService.js, install SDK | 1 hour |
| 4. Configuration | Add Supabase URL/key to app config | 30 min |
| 5. UI Connection | Connect services to UI components | 2-3 hours |
| 6. Testing | Test on device, verify DB connection | 1-2 hours |
| Total |  | 7-10 hours |

# Decision Framework

## Choose Direct API (Option A) If:

• You want to ship quickly with minimal setup

• Historical data tracking is not a priority

• Team prefers simpler architecture

• Shelter list changes are infrequent

• This is primarily an MVP or proof-of-concept

## Choose Supabase (Option B) If:

• You want to update shelters without app releases

• Historical alert/report data would be valuable

• You plan to add features like user accounts later

• Team is comfortable learning Supabase

• This is intended for production deployment

## Hybrid Approach (Also Possible)

Start with Option A for quick launch, then migrate to Option B later. The code is structured to make this transition manageable.

# Recommended Next Steps

## For This Meeting

• Review this document together

• Discuss team priorities (speed vs. features)

• Vote on preferred approach

• Assign implementation owner

## After Decision

If Option A (Direct API):

• Copy weatherDataService.js to project

• Integrate with existing React Native components

• Test on physical devices

• Update bundled shelter JSON as needed

If Option B (Supabase):

• Create Supabase account at supabase.com

• Create new project

• Run supabase_schema.sql in SQL Editor

• Import shelter data

• Copy supabaseWeatherService.js to project

• Add Supabase credentials to app config

• Test connection and data flow

## Resources Available

| Resource | Location |
| --- | --- |
| Direct API Service | weatherDataService.js |
| Direct API Examples | weatherDataServiceExamples.js |
| API Test Script | test-weather-apis.js |
| Supabase Schema | supabase_schema.sql |
| Supabase Service | supabaseWeatherService.js |
| Supabase Examples | supabaseWeatherServiceExamples.js |
| Data Resources Doc | tornado_app_data_resources.docx |

Document prepared for team architecture decision meeting.